# Minutes

Meetings with our faculty advisor, Dr. Alvi

## 1 February 2001

- prototype testing:

- do rough & dirty test here

- maybe with torque wrench (to 30 in-lb)  see if it disengages where we want, or if not where it does

- or hook up pulley - weight system, get whatever torque we want

- ask if we can get the test data for the final report

To Do:

- design a test here to check disengagement torque and repeatability

- get date on data

- buy torque wrench if necessary (so we can do test here)

- if stuff is too expensive for us to cover, let Alvi know immediately

## 8 February 2001

- problem with pins – (18 mm diameter)

- check if we can get more shafts from Dr. Eckerle

- tell him we want to buy something to test this – couple hundred $$ isn’t much to the company

- Alvi wants us to do a poster for industry day; .ppt file  .pdf  Kinko’s or somewhere, have them do it

- Industry day: 2/28

## 15 February 2001

- ask Dr. Eckerle about procedure for reimbursement

- for now, keep receipts

- Dr. Eckerle will be here for industry day – corner him if we still haven’t gotten email back

## 22 February 2001

- building prototype

## 1 March 2001

- Need to send Dr. Eckerle finished prototype ASAP so testing can be done by final report time – send before spring break?

- Send drawings, assembly directions, letter – anything else?

## 8 March 2001

- test setup:

- Plexiglas block on rotor side

- or Plexiglas caps for rotor block

- ask bill what’s easier, and how much Plexiglas he has

- or, hole thru rotor cap, rod from back of rotor

## 22 March 2001

- test setup complete (aluminum rotor cap substitute w/  holes for rods)

- need to perform test

## 29 March 2001

- Test doesn’t work: reasons why?

- dimensions, tolerances

- Gap between disks allowing slip to occur?

- Hole location for dowel pins off?

- Problem w/ calculations, theory? (hope not!)

- Disk angle too small?

- Spring too strong/weak?

- Problem: can’t see what’s happening once system is assembled for test

- Go ahead w/ Plexiglas?

- Need to make larger sized model, see if it works, then scale down

- Go back thru calculations, see how far off the dimensions can be before there are problems

- A future mechanism class might find this interesting (the hardware involved)

- Can’t do too much with it now, no time

- Just give options for final report, and which we think it is, and why