| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 Call Shops for Header information | 15 Work on Thursday presentation | 16 Throttle Body Design | 17 # Presentation Submit restated Schedule and Plan Jason | 18 Exhaust FINAL decision on design | 19 Start making Runner & Throttle molds |
| 20 | 21 # MLK Day No school | 22 Runner mold DONE | 23 | 24 Test: DFM/ Tolerancing | 25 # Throttle DONE | 26 Start molds for Plenum & Restrictor |
| 27 | 28 | 29 Work on Thursday presentation | 30 | 31 # Presentation Progress Report Anders |  |  |

2002

January

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 1 Runner Completed | 2 |
| 3 | 4 Completion of all intake molds | 5 INTAKE TESTING | 6 | 7 Test: Probability & Statistics, Reliability | 8 | 9 |
| 10 | 11 | 12 Work on Thursday presentation | 13 Plenum and Restrictor DONE | 14 # Presentation Mid point James | 15 | 16 # Intake Assembly Done in fiberglass |
| 17 EXHAUST TESTING | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 Test: Optimization & Decision Theory |  |  |

2002

February

2002

March

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 1 # FINAL Carbon Fiber Wrap | 2 |
| 3 | 4 DYNO Run | 5 Work on Thursday presentation | 6 | 7 # Presentation Progress Report Donald | 8 | 9 |
| 10 SPRING BREAK | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 WEB Page design | 19 | 20 | 21 Work on Op. Manual Test: Engineering Economics | 22 | 23 |
| 24 | 25 | 26 Work on Thursday presentation | 27 | 28 # Presentation Final Check up Operation Manual due Jason | 29 | 30 |
| 31 |  |  |  |  |  |  |

| Sun April | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 WEB Page Report Delivery | 2 Work on final presentation | 3 | 4 # Stuff is due Final report, Web page, Project Delivery | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 Final Presentations - All day James & Anders | 12 Recover from hangover | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 Final exam week | 23 | 24 | 25 | 26 | 27 ## Graduation |
| 28 Drink through the hangover | 29 | 30 |  |  |  |  |

2002