## Work Breakdown Structure

- Project Management

  - Deliverables

  - Customer meetings

  - Progress reports

- Project Assignment

  - Project Scope

    - Assess Customer Needs

    - Medical Research anatomy of knee and Osterarthritis

    - Market Research methods of treatment

      - Surgical

      - Non-Surgical

  - Needs Assessment

  - Target Specifications

    - Market research important metrics of knee support devices

    - Need to metrics conversion

    - Qualitative Specs defined based on needs

- Concept Generation and Selection

  - Knee Unloading Method Selection Chart

    - Market Research knee unloading products

    - Medical Research knee unloading methods

    - Generate and compare candidate concepts with selection criteria

    - Meet with customer for final selection

  - Morphological Chart

    - Hinge design market research

    - Hinge design medical research

    - Knee support materials market research

  - Full concept selection

    - Customer Meeting

      - Reiterate Unloading Method Approval

      - Hinge design concept approval

- Concept Design

  - Material Selection

    - Strength Data

    - Cost analysis

  - Material Location

  - Subsystem analysis and interface definition

  - Component Selection

    - Upper Attachment

    - Hinge Type

    - Lower Leg attachment

- Product Development

  - Component drawings

    - Interface analysis

    - Metrics comparison between parts

  - PRO/E

    - Component drawings

    - Components assembly

    - Mechanica

  - Work orders

    - Materials

    - Machine shop

    - Rehabilitation Engineers

- Prototype Construction