FAMU-FSU College of Engineering

Society of Automotive Engineers Student Chapter

Senior Design Team #2

SAE II: Cockpit Ergonomics

Project Procedure

October 09, 2003

Advisor:

Dr. Patrick Hollis

Team:

Patrick Middleton

Christopher Hokes

Project Procedure

Contact List

| Faculty Advisor(s) |  |  |
| --- | --- | --- |
| Name: | Phone # | E-mail |
| Pat Hollis | 850-410-6319 | hollis@eng.fsu.edu |
| Graduate Assistant(s) |  |  |
| Name: | Phone # | E-mail |
| Gary Osterholt | 850-445-8877 | gary@garyosterholt.com |
| Group Members |  |  |
| Name: | Phone # | E-mail |
| Patrick Middleton | 850-656-3618 | pmiddleton@eng.fsu.edu |
| Christopher Hokes | 850-294-3798 | Burn64@aol.com |

Meetings

Weekly group meetings will be held every Monday at 6:00 pm following the SAE meeting in the SAE portable.

During the meetings, the group will discuss progress reports and updates.  We will use Microsoft Project to verify that we are on time or ahead of the initial schedule.

All group members must be present including the Graduate Assistant at all meetings.

Electronic Exchange and Document Formats

All documents completed outside of the group will be emailed to all group members with a copy of completed deliverables emailed to the Faculty Advisor as well as the Graduate Assistant.  Final documents will be placed on blackboard via the Digital Drop Box.

The format used for all completed deliverables will be the SAE Letterhead template for documents and the SAE PowerPoint template for presentations.

### Software Standards

Written documents	Microsoft Word

Presentations	Microsoft PowerPoint

Spreadsheets	Microsoft Excel

Scheduling	Microsoft Project

Calculations	MathCAD

CAD drawings	Pro E

Force analysis	Adams Model

Finite element analysis	Algor

Web development	Dreamweaver 3

Web animation	Flash 3

CAD converting software	CAD Key 19

Flowcharts	SmartDraw

Chain of Approval / Assignment of Responsibility

Dr. Hollis has authority to override any decisions the group makes.

Gary will approve all documents before submission to blackboard.

Patrick, acting as SAE President, has final decisions on all design aspects and assigning tasks to group members.

Chris will be in charge of software and documentation.

All design assignments will be divided equally among the group.