#### Project Procedures/Schedule

October 7, 2004

Brian Moore

Leroy Cohen Jr.

### Adam Hollrith

Todd Adkins

Project Procedures

- Background Research

  - Understanding Project Needs (team)

    - Contact sponsor (Edwardo Freeman)

    - Discuss project scope

  - General information search

    - Existing Micro Air Vehicles (Todd/Brian)

    - Designs (Adam)

    - Materials (Leroy)

  - Consult Daniel Braley (graduate project supervisor)

- Idea Generation

  - Create concept drawings (team)

  - Concept Matrix using Word

    - Pros

    - Cons

- Design

  - Mock fuselage using (Pro-E)

    - Act as a base for wing deployment/retraction device

    - Dimensions relative to given wingspan (6”)

  - Wing (Pro-E)

    - Determine storage method (team)

      - Single, non-collapsible

      - Fold alongside fuselage, vertically

      - Bi-wing, non-collapsible

      - Fold back, top of fuselage

    - Material Selection (team)

      - Composites

      - Weight

      - Strength

      - Stress analysis (FEM)

      - Cost

  - Deployment/Retraction Device (team)

    - Device Activation

      - Micro Actuators (Todd/Brian)

        - Power consumption

        - Weight

        - Torque

        - Physical dimensions

        - Range/speed of motion

        - Cost

        - Attachment to fuselage

      - Micro Servos (Leroy/Adam)

        - Power consumption

        - Weight

        - Torque

        - Physical dimensions

        - Range/speed of motion

        - Cost

        - Attachment to fuselage

      - Other activation possibilities

    - Structural components (Brian/Leroy)

      - Linkages

        - Attachment from activation device to wing

        - Strength

        - Flexibility

        - Stress analysis (FEM)

        - Cost

      - Fasteners/Fittings

        - Weight

        - Strength

        - Cost

    - Power Source (Adam/Todd)

      - Determine available on-board power for activation device

        - Voltage

        - Current

      - Determine power consumption

        - Time period for wing deployment/retraction

        - Number of cycles

    - Performance

      - Ease of operation

      - Meet deployment/retraction time constraints (1-3 sec)

      - Durability

      - Reusability