## Slide 2: Scope of the Project
Diagnostic tools are already being used by GE for compressor performance, but they are…
  Too expensive
  Time Consuming
  Hazardous to Technical Support
Create an non-intrusive flow velocity measurement system to interface with a Google mobile phone application
Customer Needs
  Transfer data wirelessly to an Android phone.
  Assembly time less than 5 minutes.
  No modifications to pipes; non-intrusive method.
  Software must collect, store and display data.
  Working Demo.
Notes: Customer Needs
  Transfer data wirelessly to an Android phone.
  Assembly time less than 5 minutes.
  No modifications to pipes.
  Software must collect, store and display data.
  Working Demo.

## Slide 3: Status Update: Sensors
Currently reverse engineering Fuji sensors
  2 MHz
Remove test data from unit
Create data sheet
  Sensor spacing
  Calibration
Test signal burst method

## Slide 4: Status Update: Flow Analysis
Flow Rate: Specifications to meet
PV Curve: If specs not met, used to help diagnose problem in compressor
  Obtain Pressure from Velocity Measurement. General Principle:
  Volume known from compressor dimensions
Efficiency:

## Slide 5: Status Update: Microcontroller
Configuring OS for real-time threads and easier network access through SSH
Setting up for wireless connection to phone
Coding small program to send sample data to phone
Image by: http://www.embeddedarm.com/images/boards/medium/ts-7800.gif

## Slide 6: Status Update: Application
Application GUI framework up and running
Initial database coded
Setting up for wireless connection to microcontroller
Once receiving sample data start testing and modifying database if needed
After database is fully functional can start coding calculations and modifying plotting function to correctly display PV graphs
Image by: http://lh3.ggpht.com/-YklDCK49g3Y/TxXg4CCV-ZI/AAAAAAAAARk/_J6nbIrI7go/LG-Optimus-Black-P970_Android-AM_thumb%25255B3%25255D.jpg?imgmax=800
Image by: http://androidplot.com/header/images/upperlogo.jpg

## Slide 7: Status Update: Mounting System and Housing
Mounting System is completed
Attaching the housing unit to the track, is being analyze
  Torsion spring
  Screws (Vise)
Image by: http://www.steritool.com/images/product/vise2.jpg

## Slide 8: Summary - Plan of Attack
Housing
Thermo
Application
Sensor
Microcontroller
Work on project segments then combine to make a whole product
  Sensors
  Housing
  Thermodynamics
  Microcontroller
  Application
Modular Design
  Develop and interface components
Test and calibrate system
Modify system for portability and demonstration purposes
ME
EE/CPE

## Slide 9: Spring Schedule

## Slide 10: Questions
Image Provided by: http://www.datingadvice4christiansingles.com/image-files/askaquestion.jpg