## Slide 1: Smart Material Museum Exhibit Spring Design Review #2
Senior Design Group 13
Glen Ashworth
Daniel Roque
Isaac Piersall
Laura Wainikainen

## Slide 2: Overview
Problem/Intro
Recap/Update of Design
Accomplishments
Update on Current Testing
Remaining Tasks
Gantt Chart
References

## Slide 3: Problem/Intro
The goal of this senior design project is to design, build, and test a museum exhibit
Exhibit must utilize and demonstrate the behavior of a smart material and its applications
Smart material chosen for this project is the piezoelectric type
Exhibit must be interactive and entertaining for students
Final product should be delivered to the museum ready for display

## Slide 4: View of Exhibit: Original

## Slide 5: View of Exhibit: Updated

## Slide 6: Accomplishments
Exhibit stand built out of ¾” MDF wood and covered with black carpet
Elevated stage to be enclosed by plexiglass
Equipped with chamber for electrical components

## Slide 7: Piezoelectric Accomplishments
Oriented 90 degrees from each other
Controlled via Arduino and laptop computer
Will be placed on the stage, shielded from children via plexiglass
Piezoelectric material and mirrors glued to metal strips
Wires soldered and attached to piezos
Positioned via adjustable “helping hands” with alligator clips

## Slide 8: 2-D Laser Movement Controlled via Arduino

## Slide 9: Experimental Resolution
Linear disp. = 3.6”
  ~ 0.012” per tick
Angular disp. = 3.8 °
  ~0.015° per tick
Chart: Linear Disp. Vs Duty Cycle
| 0 | 25 | 50 | 75 | 125 | 175 | 200 | 225 | 255
 | 0 | 0.19 | 0.51 | 0.81 | 1.53 | 2.3 | 2.69 | 3.11 | 3.57
63 in
37 in
Laser Path
Direction of motion
Initial Position

## Slide 10: View of Exhibit
Target with photoresistors for each direction of motion
Location of pan/tilt kit with a separate laser mounted on top

## Slide 11: Photoresistor Circuit Data
Light Conditions | Resistance |  | Vout
Laser (6 in) | 120 | ohm | 1.21
Laser (15 ft) | 300 | ohm | 1.78
Ambient Light | 1500 | ohm | 5.59
Total change | 1380 | ohm | 4.37
Total Resolution with Arduino: 10 bits or 1024 increments
Usable Resolution: 802 Increments

## Slide 12: Pan/Tilt kit
Received mounting kit and two motors
Assembled pieces, tested for functionality
170 degrees of motion in both pan and tilt directions
Sufficient range to aim at any part of map

## Slide 13: Piezo Code
Current
  gets values through serial monitor
  able to control piezos via filtering of PWM signal
  Started interface with joystick
Needs
  Finish interface with joystick
  Oscillation/vibration demonstration
  Laser power control

## Slide 14: Servo Code
Current
  Controls both servo motors
  Started interface with photoresistors
Needs
  Photoresistor circuit
  Finish interface with photoresistors
  Laser power control (same as in piezo code)

## Slide 15: Remaining Tasks
User Interface
  Connection of joystick to arduino
  Placement/alignment of peizos and laser on exhibit stand
Satellite Station
  Connection of photoresistors with arduino
  Placement of photoresistors on target
  Possible adjustments of laser reflections on map

## Slide 16: Schedule
24-Mar | 31-Mar | 7-Apr | 14-Apr
Testing and Analysis |  |  | 
 | Joystick/Arduino Connection |  | 
 | Exhibit Assembly |  | 
 |  | Photoresistor Connection | 
 |  | Assembly of Target/Satellite | 
January |  |  |  | February |  |  |  | March |  |  |  | April |  |  | 
6-Jan | 13-Jan | 20-Jan | 27-Jan | 3-Feb | 10-Feb | 17-Feb | 24-Feb | 3-Mar | 10-Mar | 17-Mar | 24-Mar | 31-Mar | 7-Apr | 14-Apr | 21-Apr
 |  | Restated Scopes and Plans Review |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Initial Purchasing |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  | Initial Testing |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  | Design Review Presentation #1 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  | Continued Testing |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  | Prototype Building |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  | Installation |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  | Design Review Presentation #2 |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | Testing/Analysis |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | Open House |  | 

## Slide 17: Questions?

## Slide 18: References
"Performance High Voltage Power Supply Manufacturer." EMCO High Voltage Power Supply Manufacturer. N.p., n.d. Web. 25 Oct. 2012. <http://www.emcohighvoltage.com/>.
"MFC." Macrofiber Composite. Smart Material, n.d. Web. 22 Oct. 2012. <http://www.smart-material.com/MFC-product-main.html>.
"Piezo Actuators to Enable High-resolution Cosmic Dust Analysis." SME Achievements. European Space Agency, n.d. Web. 22 Oct. 2012. <http://www.esa.int/SPECIALS/SME_Achievements/SEMAADO7BTE_0.html>.
"From the Satellite to the Ground." Imagine the Universe. NASA, n.d. Web. 22 Oct. 2012. <http://imagine.gsfc.nasa.gov/docs/sats_n_data/sat_to_grnd.html>.