## Slide 1: CanSat Mid-Term Presentation
Group Members: Samuel Rustan,Yasmin Belhaj, Andrew Grant,
Andrew Guerr, Maxwell Sandler
Technical Advisors: Dr. David Cartes, Dr. Victor DeBrunner
Course Instructors: Dr. Kamal Amin, Dr. Michael Frank
ME Senior Design Team #18
ECE Senior Design Team #10
02/14/2013

## Slide 2: CanSat Project Overview
Designed for AIAA sponsored competition
  Registered and Mentor assigned
  1st Deliverable (Prelim. Design Review) submitted
Competition is in central Texas in June 2013
CanSat is a container with a deployable payload
  CanSat is housed in Rocket (supplied by AIAA)
Main objective
  Deliver the payload safely to the ground
Secondary objective
  Telemetry data & impact force calculation

## Slide 3: CanSat Overview

## Slide 4: Launch Configuration
Egg Compartment
Electronic
Components
Separation
Mechanism
Parachute
Aero-braking
Structure
Container
Payload

## Slide 5: Dimensioned Layout
73 mm
100 mm
45 mm
50 mm
120 mm
220 mm
Allow clearance in the rocket section of
130 mm x 250 mm
Overcome sizing issues of micro-controller, motor, and payload
Materials selected to meet mass budget of 700 g

## Slide 6
Materials
  Prototype in Aluminum
  Nylon, other Plastics if feasible
Manufacturability
  WaterJet followed by processing for smooth action.
Progress in prototyping
  Submitted to Machine shop
Material: Nylon
  Lightweight
  Low Friction Coefficient
Eye Bolt
Detachment Ring
Separation Mechanism

## Slide 7: Aero-braking Structure
400 mm
Fabric wings purchased
ABS plastic for 3-D printing of top and bottom
Aluminum, Plastic, and Wooden dowels considered for rods
Torsional Springs for release ordered (size and torque limit)
Connecting Pins for pivot points ordered
More to be done on securing rods pre-deployment

## Slide 8: Payload Layout and access
High Density Polyethylene
HDPE can easily be cut
Prototype
  Copper Hinge

## Slide 9: Egg (Payload) Protection
Polystyrene beads
  Based on iterative tests of several materials
Separate container
Materials ordered

## Slide 10: Integration of Electrical Components with Physical Structure
Multi-Level Electronics Arrangement
Permanently Affixed to Payload Half
Thin, Rigid Wafers
  Material: ABS Plastic

## Slide 11: Telemetry component tests
Test: Verified read sensor data over I2C
Test: XBEE Verification sent over FTDI
Test: Verified read sensor data over I2C
Test: Verified read GPS data
Test Result:
OK
Test Result:
Incomplete
Test Result:
OK
Test Result:
OK

## Slide 12: Software Development and Microcontroller
Flight Software
Basic framework coded
Needs to be integrated with sensor input and radio
Ground Station Software
In planning stages.
Input from XBEE radio and display and graph the information in a GUI
Microcontroller reselection
Arduino Platform, different configuration
Smaller profile as well as smaller area

## Slide 13
Revenue |  | Expenses | 
Funding Source | Funds Received | Procured | Expense Amount
ECE Department | $200.00 | ECE Components (Telemetry) | $200.00
Private Donation | $750.00 | Mechanical & Structural | $70.00
Dr. Shih | $1000.00 | Shipping | $15.00
State Farm | $250.00 |  | 
Total Funds Generated | $2200.00 | Total Procurement Expenditures | $285.00
Total Available Funds Remaining | $1915.00 |  | 
Funding / Project Budget

## Slide 14: Updated Gantt

## Slide 15: Other Challenges and Future Work
Parachute attachment
Test ring release mechanism
  Adjust constraints to require least possible torque
XBEE Radio Range Testing
  Find clear line of sight for 1.6 km
Motor selection and trade
  Separation mechanism
Prototype Structure and integrate electronics
  Including battery