## Slide 1
NASA STUDENT LAUNCH
SD T501: The Zenith Program

## Slide 2: Zenith Program Leads
Jedreck Acquissa
Peyton C. Breland
Dylan A. Gardner
Mark A. Ioffredo
Zachary L. Isriel
Role: Recovery & Avionics System Lead
Engineering Interests: Fluid Design and Food Manufacturing
Role: Propulsion & Vehicle Design Lead
Engineering Interests: Fluid Design, Flight Vehicle Design and Manufacturing
Role: STEM Engagement Lead
Engineering Interests: Fluid design, Heat Transfer, and Manufacturing
Role: Payload System Lead
Engineering Interests: Fluid Design and Aerodynamics
Role: Program Director
Engineering Interests: Human spaceflight, spacecraft R&D, commercial launch

## Slide 3
Fall Semester Overview

## Slide 4: Stakeholders and Roles
William Oates,
Ph.D.
Project Investor
ME Department Chair
National Aeronautics and Space Administration
Launch Service Client
Competition Organizer
Shayne McConomy,
Ph.D.
Functional Manager
ME Senior Design Coordinator
Project Sponsor
Chiang Shih,
Ph.D.
Project Advisor
AME Center Director
AIAA Student Org. Advisor

## Slide 5: Project Objective
Fly a dual deployment, high-power solid rocket to an altitude between 4,000 and 6,000 feet that will deploy a payload capable of receiving and executing a string of radio frequency after the vehicle and payload are safely recovered within 2500 feet of the launch pad.

## Slide 6: Project Scope – Key Goals
Be awarded for at least one of the competition categories
From apogee to touchdown in under 85 seconds
Payload is to complete a series of tasks with a scientific purpose
Successful and accurate flight tests
Reach within 100 ft of the proposed 4600 ft apogee
Maintain a mid-flight stability margin between 3 and 4 calibers

## Slide 7
Flight Profile, Vehicle,
and Payload Design

## Slide 8: Flight Profile Overview

## Slide 9: Launch Vehicle Design
Full Scale Length: 99”
Airframe Diameter: 6.154”
Weight: 38.30 lb
Target Apogee: 4600 ft AGL
Max Velocity: 545 ft/s

## Slide 10: Payload Design
144-148 MHz Receiver
Arduino Mega controller
ArduCam Mini w/ 3D printed turret
Stepper motor
3D printed base
Lexan camera shroud

## Slide 11
Subscale Test Vehicle
Launch Results

## Slide 12: Launch Day Conditions
Date: Saturday, December 17th, 2022
Location: Palm Bay, FL
Weather:
  Temperature: 74 °F
  Wind: 9 MPH (N  NE)
  Scattered high-altitude clouds

## Slide 13: Launch Day Operations
Vehicle made flight ready in 1 hour
  JJ lost the tap… never forget
  Zack almost passed out from a low BG… forget that pls
Pad loiter time ~10 minutes
  Full 2 hours required unexplored
Vehicle disassembled in under 10 minutes
  Avionics bay opened and data recovered in under 5 min

## Slide 14: Subscale Launch!

## Slide 15: Flight Events
Event | Time (s) | Result
Ignition/liftoff | 0 | Nominal
Burnout | 4 | Nominal
FC read apogee | 15 | Nominal
Fire ejection charge 1 | 16 | Nominal
Separation 1 | 16 | Nominal
Drogue deployment | 17 | Nominal
Separation 2 | 17 | Failure (Class 2)
Main Deployment | 18 | Failure (Class 2)
FC read 550ft AGL | 150 | Failure (Class 1)
Fire ejection charge 2 | 155.5 | Failure (Class 1)
Ground Impact | 184 | Nominal

## Slide 16: Flight Events
Event | Time (s) | Result
Separation 2 | 17 | Failure (Class 2)
Main Deployment | 18 | Failure (Class 2)
FC read 550ft AGL | 150 | Failure (Class 1)
Fire ejection charge 2 | 155.5 | Failure (Class 1)

## Slide 17: Flight Result: Partial Success
Vehicle recovered with no damage
Recovery ~1 mile from launch site
Two good chutes, two good charge firings

## Slide 18: Post-Flight Data Analysis
Predicted Altitude: 3,182 ft
Achieved Altitude: 3,279 ft
Deviation = 3.05%

## Slide 19: Post-Flight Data Analysis

## Slide 20
Future Work

## Slide 21: Completed and In-Progress (Spring)
NASA Student Launch Milestones:
  Critical Design Review (CDR)
    Technical Report
      Final design selection for Vehicle and Payload
      Subscale Vehicle Flight Test
    Slide Presentation (02/04/2023)
      Due Jan. 9, 2023
  STEM Engagement Activities
  Flight Readiness Review (FRR)
    Technical Report
      Full Scale Launch Vehicle and Payload demonstration flights
      STEM Engagement Completed
    Slide Presentation
      Due March. 6, 2023
Senior Design Milestones:
  Risk Assessment
    Complete by: 03/03/2023
  Operation Manual
    Assembly and ops checklists complete
    Full instruction manuals in progress
    Complete by: 03/03/2023
  Web Page
    Complete by: 03/31/2023
  Engineering Design Day
    Presentation: 04/06/2023
  Final Report
    Complete by: 04/21/2023

## Slide 22: STEM Engagement Plan
Activities:
Elementary
  Small lecture of airplane design followed by paper airplane distance competition
  Water rocket group projects
Middle
  Small lecture on drag followed by parachute racing competition
  Aerodynamics lecture and foam glider design competition
High
  Aerodynamics/propulsion lecture
  Present subscale vehicle and discuss NASA Student Launch high-school division
  Connect students with other partner RSO’s for resume building and mentoring
Schools:
Gilchrist Elementary School
School of Arts and Sciences (K-8)
Pineview Elementary School
Maclay School (K-12)
Griffin Middle School
Augusta Raa Middle School
Fairview Middle School
Leon High School
Sail High School
Godby High School

## Slide 23: STEM Engagement Types
Education-Direct Engagement
Hands-on activities where participants engage in learning a STEM related concept
Education-Indirect Engagement
Participants are engaged in learning a STEM concept through instructor-led presentations
Outreach-Direct Engagement
Participants don’t learn STEM concepts but get hands-on exposure to STEM related topics or hardware.
Outreach-Indirect Engagement
Participants will interact with team members in an informal setting

## Slide 25: COPY THIS SLIDE
Point
Point

## Slide 26
COPY THIS SLIDE!