# Abstract

The first phase of this project has been completed, the next step in this design is to recap what was learned, and apply it to the second phase. We must also look at was accomplished and what wasn’t accomplished. This proposal describes the over all new goals that will be completed in the second phase (2nd semester) of this project. It also includes a brief recap of the design problem presented by our sponsor.   It will also look into the newly organized primavera schedule.  This will give some insight into our continued goals and reorganizing of unfinished task. A project budget is also included in the proposal for continued design and building of a new front suspension for SunsantionII.

In spite of the completion of many of the tasks in the first phase, there is room for improvement. These improvements will be included in this proposal.  This team of mechanical engineers is determined to complete this design for the upcoming 2001 solar challenge, and we are willing to dedicate our minds and if necessary our clubbing-time for the completion of this design.

# Proposal

The FAMU-FSU College of Engineering solar car club will be building a new racing car (Sunsation II) to compete in the 2001 solar challenge. A mechanical team has been formed to design and build a new front and rear suspension system for this new solar car.  The duties of designing the front and rear suspension have been split into two teams of three mechanical engineers and one electrical engineer, our task being the new front suspension design.  The design of a solar car is extremely complex therefore the project has been split into two semesters.  The first phase of this project included: Determine shock/spring configuration, analyze suspension geometry, design suspension connection, minimize scrub, write preliminary design report, engineer drawings for each component, analyze composite chassis material, material selection, and ordering parts. The second phase of this project continuing next semester, includes:

#### Improvement

- Better team and group organization

Better work scheduling and time management

- Suspension connection: First of all we need to connect the suspension for the double A-arm and bulkhead.

- Next the engineering drawings need to be done for the suspension and stirring systems.

- The material for the suspension and the stirring systems is selected depending on the strength and stiffness.

- Ordering parts for the break assembly needs to be done next. Because without ordering the parts like springs and break assembly the design cannot be carried on to the next level.

- The forces that the weight of the body impacts to the suspension need to be known. In other words force analysis have to be calculated.

- The drawings and geometric calculations for the stirring system need to be done either using pro-engineer or AutoCAD.

- Stress analysis for the composite materials have to be performed before incorporating into the design.

- The next stage is to test the suspension by performing stress analysis.

- Analyzing the performance of the suspension is very critical in the design process to check out if any errors occur.

- Machining the parts for the suspension and stirring systems follows.

- Finally all the parts need to be assembled.

### Projected Budget

- Bulk metal (aluminum/iron)		600.00

- Shocks					1200.00

- Wheels					1200.00

- Tires					1000.00

- Hardware (Bolts/Nuts)			300.00

- Steering linkage				500.00

- Steering Box				500.00

- Brake calipers				400.00

- Brake rotors				700.00

- Rotor hubs				800.00

- Brake lines				200.00

- Master cylinder				200.00

- Pedal Assembly				250.00

- Total					7850.00

Schedule

A productive continuation of a project needs a well thought out and organized schedule.  This semester’s schedule was actually well though out but not too organized, causing fallbacks in the goals set at the beginning of the semester.  However falling short of the desired task to be completed does not mean that they will never be completed.   Therefore a new schedule for next semester was thought up and layout in Figure 1 below.

This primavera schedule lays out the goals (unfinished task) and the projected timetable on when they will be started and finished.  It also has a projected schedule of the solar car team meeting dates. These projected meeting dates are not yet confirmed though.

Figure1: Second Phase Projected Schedule

# Conclusion

In conclusion, we have given a basic over view of our problem statement and required task needed to complete the front suspension for Sunsation II.  As stated in this proposal the project has moved from phase I to phase II.  Phase II of this project is where the design and concept analysis are tested.  Although phase I was very productive there was still room for improvement as stated earlier.  Our team has looked at the mistakes it has made during phase I, and discussed possible solutions.  These solutions will be implemented during phase II, which will help in the quality of our final design.